Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 29 June 2026 |
| --- | --- |
| Team ID |  |
| Project Name | Book A Doctor – Online Doctor Appointment Booking System |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Member |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Registration | USN-1 | As a user, I can register using my name, email, phone number, password, and role. | 2 | High | K. Shirisha |
| Sprint-1 | User Login | USN-2 | As a user, I can log in securely using my registered email and password. | 1 | High | K. Shirisha |
| Sprint-2 | Browse Doctors | USN-3 | As a patient, I can browse the list of available doctors with their specialization and consultation fee. | 2 | High | K. Shirisha |
| Sprint-2 | Book Appointment | USN-4 | As a patient, I can book an appointment by selecting a doctor, appointment date, and reason. | 3 | High | K. Shirisha |
| Sprint-3 | My Appointments | USN-5 | As a patient, I can view all my booked appointments. | 2 | Medium | K. Shirisha |
| Sprint-3 | Medical Reports | USN-6 | As a patient, I can access my medical reports. | 1 | Medium | K. Shirisha |
| Sprint-4 | Doctor Dashboard | USN-7 | As a doctor, I can view appointments and manage my dashboard. | 2 | High | K. Shirisha |
| Sprint-4 | Doctor Profile & Logout | USN-8 | As a doctor, I can manage my profile and securely log out of the application. | 2 | High | K. Shirisha |

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Member |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Registration | USN-1 | As a user, I can register using my name, email, phone number, password, and role. | 2 | High | K. Shirisha |
| Sprint-1 | User Login | USN-2 | As a user, I can log in securely using my registered email and password. | 1 | High | K. Shirisha |
| Sprint-2 | Browse Doctors | USN-3 | As a patient, I can browse the list of available doctors with their specialization and consultation fee. | 2 | High | K. Shirisha |
| Sprint-2 | Book Appointment | USN-4 | As a patient, I can book an appointment by selecting a doctor, appointment date, and reason. | 3 | High | K. Shirisha |
| Sprint-3 | My Appointments | USN-5 | As a patient, I can view all my booked appointments. | 2 | Medium | K. Shirisha |
| Sprint-3 | Medical Reports | USN-6 | As a patient, I can access my medical reports. | 1 | Medium | K. Shirisha |
| Sprint-4 | Doctor Dashboard | USN-7 | As a doctor, I can view appointments and manage my dashboard. | 2 | High | K. Shirisha |
| Sprint-4 | Doctor Profile & Logout | USN-8 | As a doctor, I can manage my profile and securely log out of the application. | 2 | High | K. Shirisha |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 10 | 2 Days | 25 Jun 2026 | 26 Jun 2026 | 10 | 26 Jun 2026 |
| Sprint-2 | 10 | 2 Days | 27 Jun 2026 | 28 Jun 2026 | 10 | 28 Jun 2026 |
| Sprint-3 | 10 | 2 Days | 29 Jun 2026 | 30 Jun 2026 | 10 | 30 Jun 2026 |
| Sprint-4 | 10 | 2 Days | 01 Jul 2026 | 02 Jul 2026 | 10 | 02 Jul 2026 |

Velocity:

The Book A Doctor project was completed in 4 sprints with a total of 40 story points over 8 working days.

Average Velocity (AV) = Total Story Points ÷ Total Sprint Duration

AV = 40 ÷ 8 = 5 Story Points per Day

Burndown Chart:

A Burndown Chart is a graphical representation of the remaining work versus time during the project. It is commonly used in Agile software development to monitor sprint progress and ensure that planned tasks are completed within the project schedule.

For the Book A Doctor – Online Doctor Appointment Booking System, the project was completed in 4 sprints from 25 June 2026 to 2 July 2026. The remaining story points decreased steadily after each sprint as user registration, authentication, doctor management, appointment booking, dashboards, and profile management were completed. The project successfully achieved all 40 planned story points by the end of Sprint 4.